# Development Plan

## I. Requirements Analysis

- Objective

To understand what the web application should do, who will use it, and what core features should be included in the first version.

- Activities

- Research similar coding platforms such as LeetCode and HackerRank to understand their main features and layout.

- Discuss in the team which features are suitable for a beginner student project.

- Identify two main user types:

  - User (Student): can register, log in, view and solve coding problems.

  - Administrator (for later development): can add and manage problems.

- Define basic functions for version 1.0:

    - User registration and login

    - Problem list page

    - Problem details page (problem description, example input/output)

    - Simple text-based code editor (for practice only)

    - Display of example output or simulated results

- Deliverables

- Requirement list (functional and non-functional)

- Simple use case diagram

- User stories (e.g., “As a user, I want to log in so I can track my problem-solving progress.”)

## II. Software Design

- Objective

To prepare a simple overview of the system’s architecture and interface before coding starts.

- Activities

- Learn and practice the basics of:

  - ReactJS for building the user interface.

  - Spring Boot (Java) for developing RESTful APIs.

  - MySQL for storing user and problem data.

  - GitHub for version control and collaboration.

- Create a simple architecture diagram showing data flow:

  - ReactJS (Frontend) → Spring Boot (Backend) → MySQL (Database).

- Draft basic UI wireframes for:

  - Login/Register page

  - Problem List page

  - Problem Details / Code Editor page

- Design an initial database schema including three main tables:

  - User

  - Problem

  - Submission

- Deliverables

- Basic system architecture diagram

- UI wireframes or sketches

- Draft ERD (Entity Relationship Diagram)

- Description of main database tables

## III. Implementation

- Objective

To prepare the working environment and organize the team structure before starting development.

- Activities

- Create a GitHub repository for version control.

- Install and configure development environments:

  - ReactJS: Node.js, npm, and basic project setup.

  - Spring Boot: IntelliJ IDEA or Eclipse, Maven/Gradle configuration.

  - MySQL: Local database setup.

- Assign team roles:

  - Frontend developer(s): ReactJS UI

  - Backend developer(s): Java (Spring Boot APIs)

  - Database designer

  - Documentation manager

- Plan small development milestones:

- Implement login and register API

- Display problem list from database

- Show problem details page

- Deliverables

- GitHub repository created and organized

- Local development setup instructions

- Member task assignment list

## IV. Testing

- Objective:

Ensure that all components of the web application function correctly, meet the defined requirements, and provide a good user experience before release.

- Activities:

- Unit Testing:
Each developer tests their own modules independently (e.g., frontend components, backend API endpoints).

  - Tools: Jest (for React), JUnit (for Spring Boot).

- Integration Testing:
Verify the interaction between frontend, backend, and database (e.g., data fetched from MySQL displayed properly on React interface).

- Functional Testing:
Check that each feature behaves according to requirements:

  - User registration and login flow

  - Viewing problem list

  - Viewing problem details and examples

  - Code editor displaying and submitting simulated output

- Usability Testing:
Team members act as end users to ensure the interface is intuitive and responsive.

- Bug Tracking:
All discovered issues are logged and managed using GitHub Issues or JIRA until resolved.

- Deliverables:

- Test plan and test case documentation

- Bug report and resolution logs

- Verified stable version for deployment

## V. Deployment and Maintenance

- Objective:
Deploy a working version of the coding practice website and ensure long-term usability through regular updates. The entire system will be hosted locally on a single machine acting as the main server. Each software component — frontend, backend, database, queue, and judge worker — will run as independent services using Docker containers to ensure consistency and easy setup across different devices.

- Activities:

- Deployment Setup:

  - Host backend (Spring Boot API) locally for testing and demonstration.

  - Host frontend (ReactJS) using Vercel or Netlify.

  - Database hosted on local server for demo.

- Environment Configuration:

  - Use environment variables for API URLs and database credentials.

  - Configure CORS policy between frontend and backend.

- Version Control and Continuous Integration:

  - Use GitHub Actions for automatic testing before merging new commits.

- Maintenance:

  - Monitor uptime and fix issues from user feedback.

  - Plan feature updates (e.g., adding submission grading system or admin features).